ENGINEERING PROJECT FIELD GUIDE

# ArcGIS Trekking
Readiness Platform

Complete workflow from idea to a deployed, working website

Two-week MVP plan  |  ArcGIS analysis  |  Fitness-demand modelling  |  Weather  |  Web deployment

Prepared as a build plan and university-application project record

Version 1.0  |  August 2026

# Function introduction

ArcGIS Trekking Readiness is a web application that accepts an uploaded trekking route and estimates the physical and environmental demands of completing it. The user uploads a GPX route, chooses an activity/load profile, enters a target pure moving time, and optionally selects a departure date and time. The system uses ArcGIS mapping and elevation analysis to study the route, then returns an advisory fitness-demand profile and weather-risk summary.

Core result: A route-specific advisory range for VO2 max, climbing capability, endurance capability, and heat/altitude preparation, supported by an elevation profile, route statistics, explanations, assumptions, and a confidence rating.

| Input | Automatic processing | Output |
| --- | --- | --- |
| Route file | Parse and clean coordinates | Interactive route map |
| Activity and pack load | Sample ArcGIS elevation | Distance, ascent and gradients |
| Target moving time | Allocate pace by segment | Suggested fitness ranges |
| Departure date/time | Align route ETA with weather | Weather and exposure warnings |

## Definition of a finished MVP

- A visitor can open the public website without creating an account.

- The visitor can upload a valid GPX file and see the route on an ArcGIS map.

- The visitor can choose lightweight hiking, backpacking, fast hiking, or trail running; pack weight remains editable.

- The visitor can enter a target pure moving time and receive route statistics plus advisory fitness ranges.

- The visitor can select a departure time within the supported forecast window and receive route-linked weather information.

- Invalid files, missing elevation, unavailable weather, and unrealistic target times are handled clearly.

- The project is deployed through the owned .xyz domain with HTTPS, attribution, a methodology page, and a visible limitations statement.

## Scientific and product boundary

The website is a decision-support prototype, not a medical assessment or safety guarantee. A route does not possess one objectively required Garmin score: pace, load, terrain, weather, acclimatization, skill, and individual physiology all influence demand. Therefore, the system reports ranges and assumptions. Garmin Hill Score and Endurance Score outputs must be identified as experimental proxy bands, not official Garmin recommendations.

## Document map

| Part | Purpose |
| --- | --- |
| 1-3 | Scope the product, user journey, architecture, and setup. |
| 4-7 | Build route processing, elevation analysis, physiology proxies, weather, and the interface. |
| 8-10 | Test, validate, deploy, connect the domain, and release. |
| 11-13 | Present the project, manage risks, and complete the final checklist. |

# 1. Lock the MVP before coding

Write the product contract first. A two-week project succeeds by completing one coherent path from upload to result, rather than accumulating disconnected features.

## 1.1 Required user journey

- Open the landing page and understand the purpose in under 20 seconds.

- Select or drag a GPX file into the uploader.

- Review the route on the map and confirm distance and location.

- Choose an activity preset and edit pack weight if necessary.

- Enter target pure moving time; optionally enter departure date and time.

- Run analysis and review the map, elevation profile, statistics, suggested ranges, explanations, weather, and confidence.

- Open Methodology to see equations, data sources, assumptions, and limitations.

## 1.2 MVP scope

| Include now | Defer until after launch |
| --- | --- |
| GPX route upload | Garmin account sign-in or API integration |
| ArcGIS 2D map and elevation profile | Native iOS/Android applications |
| Distance, ascent, descent, altitude and grade | Machine-learning recommendations |
| Activity/load presets and target moving time | Community route database and social accounts |
| Transparent fitness-demand ranges | Emergency navigation or rescue functions |
| Forecast for a selected departure | Worldwide trail-surface and technical-grade certainty |
| Methodology, limitations and sample route | Automatic best-month climate optimisation |

Scope rule: If a feature does not improve the upload-to-result demonstration, postpone it. Deployment, testing, explanation, and documentation are part of the product, not optional final-day work.

## 1.3 Product language

| Use | Avoid |
| --- | --- |
| Suggested fitness range | Required medical fitness |
| Estimated route demand | Guaranteed difficulty |
| Experimental Garmin indicator proxy | Garmin-certified recommendation |
| Weather risk indicator | Safe to hike |
| Confidence: low / medium / high | False numerical precision |

# 2. Choose the technical architecture

Browser: React + TypeScript + ArcGIS Maps SDK
    |-- GPX parser and route validation
    |-- segment calculations and charts
    |-- results and methodology interface
    |
External services
    |-- ArcGIS basemap and elevation service
    |-- Open-Meteo forecast data
    |
Hosting: GitHub -> Vercel -> Dynadot .xyz domain
Optional serverless function: validation, caching, or secret-bearing API calls

| Layer | Recommended choice | Reason |
| --- | --- | --- |
| Frontend | Vite, React, TypeScript | Fast setup, typed calculations, simple static deployment. |
| Map | ArcGIS Maps SDK for JavaScript | Professional basemaps, graphics, interaction, and attribution. |
| Charts | Chart.js or Recharts | Elevation and demand charts with limited setup. |
| Route format | GPX first | Most trekking watches and apps export GPX. |
| Weather | Open-Meteo forecast API | Global hourly forecast variables and straightforward JSON. |
| Hosting | Vercel | Git-based deployments, HTTPS, custom domains, optional functions. |
| Domain | Dynadot DNS | Keep ownership at Dynadot and point records to Vercel. |

For the MVP, avoid a database. Parse the route in memory, request analysis data, show results, and discard the file when the page closes. This reduces privacy risk and implementation time.

# 3. Project setup

## 3.1 Accounts and credentials

- Create or confirm an ArcGIS Location Platform or ArcGIS Online developer account.

- Create an ArcGIS API key with only the required basemap/elevation privileges.

- Create a GitHub repository for source control and public technical evidence.

- Create a Vercel account and connect it to GitHub.

- Confirm access to the Dynadot DNS management page for the .xyz domain.

- Record every external dataset, service URL, licence, attribution requirement, quota, and storage restriction in SOURCES.md.

## 3.2 Repository setup

arc-trek/
  src/components/      map, uploader, forms, charts, results
  src/analysis/        geometry, elevation, pacing, demand, weather
  src/config/          thresholds and activity presets
  src/types/           route, segment, weather, result interfaces
  src/pages/           Home, Analyze, Methodology, About
  api/                 optional Vercel functions
  public/samples/      one legal demonstration GPX file
  tests/               unit and end-to-end tests
  docs/                model notes, validation log, screenshots
  README.md            setup, architecture, limitations, demo link

## 3.3 Environment configuration

Store environment-specific values in local environment files and Vercel project settings. Commit an example file containing variable names but no credentials. ArcGIS web keys are designed for public web use, but they must still be privilege-limited and restricted by permitted referrers.

VITE_ARCGIS_API_KEY=...
VITE_APP_ENV=development
WEATHER_API_BASE=https://api.open-meteo.com

# 4. Build route upload and geometry processing

## 4.1 Validate the uploaded GPX

- Accept .gpx only for the MVP and enforce a reasonable file-size limit.

- Parse XML with a proven GPX parser or the browser DOM parser.

- Reject files with malformed XML, no track points, invalid latitude/longitude, or too few valid coordinates.

- Handle multiple track segments by joining them only when continuity is reasonable; otherwise ask the user to select a track.

- Remove duplicate consecutive points and preserve the original direction of travel.

- Do not trust uploaded filenames or render embedded text as HTML.

## 4.2 Normalise the route

Raw GPS points are irregular and their elevations can be noisy. Convert the route to WGS84, calculate cumulative geodesic distance, then resample it at a consistent interval such as 75-100 metres. Query a terrain elevation source for the resampled points and apply a documented light smoothing method before calculating grade.

| Derived value | Method |
| --- | --- |
| Distance | Sum geodesic distance between consecutive points. |
| Total ascent/descent | Sum positive/negative elevation changes after smoothing. |
| Segment grade | Elevation change divided by horizontal segment distance. |
| Steep-terrain share | Percentage of route beyond configured positive/negative grade bands. |
| Longest continuous climb | Consecutive uphill segments allowing small flat interruptions. |
| Maximum altitude | Highest terrain-sampled elevation, not uncorrected GPX elevation. |

Quality control: Show a warning when a route has large coordinate jumps, implausible grades, missing elevation coverage, or an unusually low sampling density. Never silently turn poor data into a confident recommendation.

## 4.3 Display the map

- Fit the ArcGIS map extent to the route after upload.

- Draw the route with a high-contrast line and clear start/end markers.

- Allow hover or click interaction between the elevation chart and map position.

- Show distance, ascent, maximum altitude and target time immediately above the detailed results.

- Keep required Esri and data-provider attribution visible.

# 5. Convert target time and pack load into route demand

## 5.1 Input model

| Input | Implementation |
| --- | --- |
| Activity preset | Light hiking, backpacking, fast hiking, or trail running. |
| Pack weight | Preset default with an editable kilogram field. |
| Target pure moving time | Hours and minutes; breaks excluded. |
| Departure | Optional date, local start time, and route timezone. |

For multi-day routes, add a number-of-days field only after the single-day flow works. Physical intensity depends on moving time per day, while weather exposure depends on total elapsed time.

## 5.2 Allocate time across segments

Do not divide the target time uniformly across distance. Estimate a baseline speed for every segment from grade and activity type. Convert those speeds into baseline segment times, then apply one scale factor so that the sum equals the user's target moving time. This preserves slower uphill and technical segments while respecting the requested finish time.

baseline_time[i] = segment_distance[i] / model_speed(grade[i], activity)
scale = target_moving_time / sum(baseline_time)
predicted_time[i] = baseline_time[i] * scale
predicted_speed[i] = segment_distance[i] / predicted_time[i]

Flag a target as potentially unrealistic when the required segment speeds fall outside configured activity-specific limits. The user may continue, but the result should explain that uncertainty has increased.

## 5.3 Estimate physiological demand

Select one published walking or running metabolic equation and document its valid speed/grade range. Estimate segment oxygen or metabolic demand from speed and gradient, then adjust conservatively for external load, altitude, and terrain availability. Use rolling windows rather than a single one-point maximum, because an isolated steep coordinate is not a meaningful sustained demand.

| Metric | Recommended calculation |
| --- | --- |
| Average demand | Distance- or time-weighted mean across valid segments. |
| Sustained aerobic demand | Maximum rolling 20-minute mean. |
| Climbing demand | Ascent/km, longest climb, steep share, sustained uphill demand, altitude. |
| Endurance demand | Moving duration multiplied by normalised average effort, with ascent/load modifiers. |
| Uncertainty | Combine missing terrain, extreme extrapolation, forecast age, and unrealistic pace flags. |

# 6. Generate advisory fitness ranges

## 6.1 VO2 max advisory range

Use the sustained oxygen-demand estimate, not total ascent alone. Convert the hardest sustained block into a suggested VO2 max range by dividing by a documented sustainable fraction. Evaluate more than one plausible fraction to create a sensitivity range instead of a false single value. Apply altitude corrections only within the evidence and validity limits of the selected model.

Required wording: Estimated VO2 max advisory range for the selected pace and load. This is not a medical threshold, performance guarantee, or diagnosis.

## 6.2 Climbing and endurance proxy bands

Create independent 0-100 internal demand indexes. Keep their formulas in versioned configuration so thresholds can change without rewriting interface code.

climbingDemand =
  0.30 * ascentPerKmScore +
  0.25 * sustainedClimbScore +
  0.20 * steepShareScore +
  0.15 * altitudeScore +
  0.10 * maxGradeScore

enduranceDemand =
  durationScore * averageEffortModifier * loadModifier

Map the internal indexes to broad suggested Garmin Hill Score and Endurance Score bands only after defining an explicit calibration table. Label the mapping experimental and store its version in every result. Do not imply that Garmin created, endorsed, or validated the conversion.

## 6.3 Lactate-threshold output

An exact lactate-threshold pace cannot be inferred defensibly from route geometry alone, especially for walking. For the MVP, report lactate-threshold relevance as low, moderate, or high based on the time spent at high predicted intensity. If the product later targets trail running specifically, develop a separately validated threshold-pace model.

## 6.4 Explain every result

| Result element | Example |
| --- | --- |
| Range | Suggested VO2 max: 44-51 ml/kg/min. |
| Main cause | The route contains a 5.8 km sustained climb averaging 12%. |
| Scenario | Backpacking with a 12 kg pack in 7:00 moving hours. |
| Limit | Trail technicality data was unavailable. |
| Confidence | Medium: elevation and forecast available; surface quality unknown. |

# 7. Add weather to the route timeline

## 7.1 MVP weather behaviour

- If the selected departure is within the forecast horizon, request hourly temperature, apparent temperature, precipitation, wind speed, wind gusts, humidity, and weather code.

- Sample a limited set of meaningful route locations: start, major climb, high point, exposed midpoint, and finish.

- Use cumulative predicted segment time to estimate when the user reaches each sample location.

- Match each estimated arrival with the nearest forecast hour.

- Show route-level maximums plus a short timeline of location-specific conditions.

- If the date is outside the forecast horizon, state that a forecast is unavailable; do not substitute climate data without explanation.

route_point_eta = departure_time + cumulative_segment_time
forecast_hour = nearest_hour(route_point_eta)
weather_at_point = forecast[location][forecast_hour]

## 7.2 Weather-risk rules

Put thresholds in a configuration file and cite the standard or expert basis used for each one. Use severity levels such as advisory, caution, and high concern. The output should explain the triggering variable and location. Keep weather separate from the physiological score at first; combining them prematurely makes validation difficult.

| Signal | Display behaviour |
| --- | --- |
| High apparent temperature | Heat exposure callout and hydration/acclimatisation reminder. |
| Strong gusts | Identify the exposed route location and predicted arrival time. |
| Heavy precipitation | Show affected hours and reduced-confidence note for terrain conditions. |
| Cold at altitude | Show temperature at the route high point, not only the trailhead. |
| Forecast unavailable | Continue terrain analysis and display a clear unavailable state. |

# 8. Build the website interface

## 8.1 Page structure

| Page | Essential content |
| --- | --- |
| Home | Problem statement, three-step explanation, sample result, Analyze Route button. |
| Analyze | Uploader, map, activity/load/time form, progress states, result dashboard. |
| Methodology | Equations, model versions, sources, assumptions, confidence, limitations. |
| About | Your trekking motivation, engineering objective, validation process, contact/GitHub. |

## 8.2 Analysis-page layout

- Step 1: upload and validate route.

- Step 2: show route preview and collect activity, pack, time, and departure inputs.

- Step 3: show a visible analysis progress state with meaningful stages.

- Step 4: present a summary card, map/elevation chart, fitness ranges, weather timeline, explanations, and confidence.

- Step 5: allow Reset and Analyze another route without refreshing the page.

## 8.3 Essential interface states

| State | Requirement |
| --- | --- |
| Empty | Explain accepted file type and show a sample route option. |
| Loading | Name the current stage: parsing, elevation, demand, weather. |
| Success | Place the conclusion first, then evidence and caveats. |
| Partial | Return terrain results even if weather fails. |
| Error | State what failed and give a recovery action. |
| Mobile | Keep form and summary usable; let the map collapse below results if needed. |

## 8.4 Accessibility and trust

- Use labels, keyboard navigation, visible focus, sufficient contrast, and non-colour status text.

- Provide a textual summary for every chart and map-derived conclusion.

- Use units consistently and allow metric units throughout the first release.

- Show sources and model version near the result, not only in the footer.

- State that uploaded route data is processed temporarily and not stored, if that remains true.

# 9. Implementation sequence

| Phase | Build actions | Exit condition |
| --- | --- | --- |
| A. Skeleton | Create pages, navigation, design tokens, repository and deployment preview. | Public preview opens. |
| B. Route | Upload, parse, validate, map, distance and basic statistics. | Sample GPX works end to end. |
| C. Elevation | Resample, query elevation, smooth, derive grade/ascent, draw profile. | Known route metrics are plausible. |
| D. Demand | Pacing, load, physiological model, internal demand indexes, explanations. | Deterministic result object is produced. |
| E. Weather | ETA alignment, weather requests, risk states, partial-failure handling. | Forecast appears for supported dates. |
| F. QA | Unit, route-fixture, browser, mobile, accessibility and failure tests. | Release checklist passes. |
| G. Release | Production deploy, domain, HTTPS, key restrictions, documentation, video. | Owned domain serves the tested build. |

# 10. Fourteen-day delivery schedule

| Day | Primary objective | Concrete deliverable |
| --- | --- | --- |
| 1 | Freeze requirements and design result schema. | One-page product contract, wireframe, source register. |
| 2 | Set up React/TypeScript, ArcGIS map and preview deployment. | Public Vercel preview with navigation and base map. |
| 3 | Implement GPX upload, parsing and validation. | Sample and malformed GPX tests pass. |
| 4 | Draw route and calculate distance/basic geometry. | Map fits route; summary statistics render. |
| 5 | Add elevation sampling, smoothing and profile chart. | Ascent/descent/grade output checked against reference. |
| 6 | Implement segment model and target-time allocation. | Segment speeds sum to the selected moving time. |
| 7 | Add pack/activity modifiers and route-demand object. | Stable JSON result for three test routes. |
| 8 | Implement VO2 advisory and climbing/endurance proxies. | Ranges, explanations and confidence display. |
| 9 | Add forecast requests and route ETA alignment. | Weather timeline works for one route/date. |
| 10 | Complete the result dashboard and partial-failure states. | Entire upload-to-result journey works. |
| 11 | Test varied routes, browsers and screen sizes. | Defect list prioritised; critical defects fixed. |
| 12 | Run small validation with personal and volunteer route records. | Validation table and threshold changes documented. |
| 13 | Write methodology, limitations, README and application narrative. | Documentation and credits complete. |
| 14 | Deploy production, connect domain, verify HTTPS, record demo. | Final website and presentation package published. |

Contingency: If Days 6-9 slip, preserve route upload, elevation analysis, target-time demand, and transparent outputs. Reduce weather sampling locations or use one forecast summary before cutting testing, documentation, or deployment.

# 11. Testing and validation

## 11.1 Automated tests

| Test group | Cases |
| --- | --- |
| GPX parser | Valid track, multiple segments, duplicates, malformed XML, no points, huge jump. |
| Geometry | Flat route, steady climb, descent, out-and-back, short route, near-zero segment. |
| Time allocation | Calculated segment times equal target moving time within tolerance. |
| Demand model | Monotonic checks: more load or faster time should not reduce demand. |
| Weather | Forecast success, missing hour, timeout, unsupported date, partial locations. |
| Result schema | All ranges ordered correctly; confidence and model version always present. |

## 11.2 Reference-route validation

Use at least five routes with different shapes: flat/short, steep/short, long/moderate, high altitude, and a route you know personally. Compare calculated distance and ascent with trustworthy references, then record the difference and investigate large deviations.

| Route | Expected behaviour | What to record |
| --- | --- | --- |
| Flat 5 km | Low climbing; target-time demand rises as time falls. | Distance and pace sensitivity. |
| Steep 6 km | High climbing; sustained block dominates. | Grade smoothing and climb detection. |
| Long 25 km | Endurance dominates even with moderate grade. | Duration and workload response. |
| High-altitude | Altitude warning and lower confidence if extrapolated. | Elevation coverage and correction. |
| Known personal trek | Output aligns directionally with experienced difficulty. | Notes, actual moving time, conditions. |

## 11.3 Human feedback

- Ask 5-10 hikers to use the site without coaching and observe where they hesitate.

- Collect perceived clarity, usefulness, trust, and whether the explanation matches the result.

- For completed routes, compare predicted relative difficulty with reported exertion; do not claim population-level validation.

- Record every design or threshold change in a short validation log with date, reason, and evidence.

## 11.4 Release acceptance tests

- Fresh browser session completes the primary flow using the sample route.

- No credential, secret, private route, or personal data appears in the repository or browser logs.

- The application handles ArcGIS or weather failure without a blank screen.

- Mobile layout works at common narrow widths and all controls are keyboard reachable.

- Links, attribution, disclaimer, privacy statement, source list, and GitHub link work.

- Production domain, www redirect, HTTPS, social preview, title, and favicon are correct.

# 12. Deploy the working website

## 12.1 Deploy continuously from GitHub

- Push the repository to GitHub and connect it to a new Vercel project.

- Set the framework/build settings and add production environment variables in Vercel.

- Deploy a preview early, then use preview URLs for testing each major feature.

- Configure the main branch as production and confirm that a production build succeeds without local-only files.

- Run the full acceptance test against the deployed URL, not only localhost.

## 12.2 Connect the Dynadot .xyz domain

- In Vercel Project Settings > Domains, add www.yourdomain.xyz and the root yourdomain.xyz.

- Copy the exact DNS records that Vercel currently displays for the project.

- In Dynadot DNS settings, add the supplied CNAME for www and the supplied root-domain record.

- Choose one primary hostname and redirect the other; using www as primary provides a straightforward CNAME setup.

- Wait for DNS verification and automatic TLS/HTTPS certificate provisioning.

- Test both hostnames, a direct deep link such as /methodology, and a production analysis request.

Do not copy old DNS examples: Hosting providers can change recommended records. Use the values shown inside the live Vercel project when connecting Dynadot.

## 12.3 Production security and reliability

- Restrict the ArcGIS key to the production and required preview referrers, and grant only necessary service privileges.

- Rate-limit or cache serverless endpoints if requests can create cost or quota risk.

- Apply timeouts and friendly fallback states to every external request.

- Avoid storing uploaded GPX routes; if storage is later added, obtain consent and define deletion.

- Add error monitoring or at minimum structured client-side logs without route coordinates or personal data.

- Check service quotas, attribution, licensing, and restrictions before the public launch.

## 12.4 Release package

| Artifact | Contents |
| --- | --- |
| Live website | Owned .xyz domain, HTTPS, sample route, complete primary flow. |
| GitHub repository | Source, setup instructions, architecture, tests, licence, issue list. |
| Methodology page | Equations, versions, sources, uncertainty, limitations, disclaimer. |
| Demo video | 60-120 second upload-to-result walkthrough. |
| Validation log | Routes tested, expected/observed results, changes made. |
| Project summary | Problem, engineering decisions, personal motivation, community feedback. |

# 13. Present the project for university applications

## 13.1 Demonstration sequence

- State the problem: route descriptions rarely translate terrain and weather into an individual's familiar fitness indicators.

- Upload a route and show that the map/elevation profile are generated automatically.

- Change moving time or pack load and demonstrate that the advisory range responds logically.

- Show the hardest sustained segment and explain why it drives the result.

- Show time-aligned weather at the high point or exposed section.

- Open Methodology and discuss uncertainty, validation, and what you would improve next.

## 13.2 Engineering evidence to preserve

- Early wireframes and the original scope decision.

- Git history showing incremental implementation.

- A failed assumption and how testing changed it.

- Before/after screenshots from user feedback.

- Validation results and limitations, including negative or inconclusive findings.

- A short explanation of why Garmin integration was not required for the route-demand MVP.

## 13.3 Suggested CV entry

CV draft: Built and deployed an ArcGIS-based trekking analysis platform that converts uploaded GPX routes, pack load, target moving time, elevation and forecast data into explainable fitness-demand ranges. Designed the route-processing and advisory algorithms, validated outputs on reference treks, and published the methodology and limitations through a custom-domain web application.

## 13.4 Strong application framing

The strongest narrative is not simply that the website helps society. It is that you identified a real problem from personal trekking experience, translated it into measurable engineering requirements, integrated geospatial and physiological models, tested the limitations honestly, and improved the design through feedback from actual hikers.

# 14. Risk register

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Garmin proxy ranges lack direct validation | High | Label experimental; use broad bands; publish assumptions; collect calibration data. |
| Elevation noise inflates ascent | High | Terrain sampling, resampling, smoothing, reference-route tests. |
| Requested time is unrealistic | Medium | Plausibility rules, warning, lower confidence, preserve user control. |
| Weather unavailable or coarse | Medium | Partial results, multiple points, age/source display, no safety guarantee. |
| External API quota/cost | Medium | Limit samples, cache appropriately, monitor quotas, restrict key. |
| Scope exceeds two weeks | High | Freeze MVP; defer accounts, ML, climate optimisation, and community database. |
| Domain/DNS delay | Low | Deploy preview on Day 2; configure domain before final day. |
| Admissions claim exceeds evidence | High | Report actual tester count, methods, limitations, and measured changes. |

# 15. Final release checklist

## Product

- Upload, map, elevation, activity/load, target time, analysis, weather, reset, and sample route all work.

- Every numerical recommendation includes units, scenario assumptions, explanation, confidence, and model version.

- Partial and failed external-service states are readable and recoverable.

## Engineering

- Type checking, build, unit tests, route fixtures, and deployed smoke tests pass.

- No secrets or private route files are committed; API-key privileges and referrers are restricted.

- External-service attribution, licence, quota, and storage rules are documented.

## Deployment

- Production build is served through the .xyz domain with HTTPS.

- Root/www redirect, deep links, mobile layout, metadata, favicon, and error page work.

- The release commit/tag and final demo route are preserved.

## Presentation

- README, Methodology, About, disclaimer, validation log, screenshots, and short demo video are complete.

- Claims accurately state what was built, tested, inferred, and not validated.

- A reviewer can understand the engineering contribution without needing access to your development environment.

Final decision gate: Do not call the project finished until a new user can open the owned domain, analyze the supplied sample route, understand the result, and find the methodology without assistance.

# Appendix A. Proposed result object

{
  route: { distanceKm, ascentM, descentM, maxAltitudeM, steepShare },
  scenario: { activity, packKg, movingMinutes, departureTime },
  pacing: { averageSpeedKph, hardestWindowStartKm, plausibility },
  demand: { aerobic, climbing, endurance, thresholdRelevance },
  advisory: { vo2MaxRange, hillScoreBand, enduranceScoreBand },
  weather: { status, timeline, maxApparentTemp, maxGust, precipitation },
  confidence: { overall, reasons },
  model: { version, assumptions, sources },
  warnings: []
}

# Appendix B. Source and documentation register

- ArcGIS Elevation Analysis Service - Elevation profiles and terrain analysis.

- ArcGIS developer dataset guidance - Coverage, currency, quality, licensing, and access checks.

- ArcGIS Maps SDK authentication - API-key privileges and referrer restrictions.

- ArcGIS Maps SDK licensing and attribution - SDK use and Esri attribution.

- Garmin Connect Developer Program FAQ - Program access and intended use.

- Garmin Hill Score and Endurance Score overview - Conceptual meaning of Garmin indicators.

- Outdoor walking metabolic prediction study - Speed/grade-based metabolic estimation.

- Uphill/downhill oxygen-consumption study - Grade and oxygen-consumption relationship.

- High-altitude load-carriage study - Load and altitude effects on oxygen demand.

- Open-Meteo Forecast API - Hourly forecast variables and forecast horizon.

- Open-Meteo Historical Weather API - Future extension for historical and seasonal analysis.

- Vercel custom-domain setup - Custom-domain and DNS workflow.

Before implementation, confirm the latest pricing, quotas, licensing, attribution, coverage, and terms directly with each provider. Service behaviour and terms may change after this guide is published.